ALEXLITCHFIELD.COM

Product Design Requirements

Platform: React + TypeScript + Vite + Tailwind CSS

Hosting: AWS (S3, CloudFront, Route 53, ACM) • CI/CD: GitHub Actions

| Document Owner | Project | Prepared For | Last Updated |
| --- | --- | --- | --- |
| Alex Litchfield | alexlitchfield.com | Personal reference — full project roadmap and future development record | v1.0 baseline — September 2026 |

| Team Member | Role |
| --- | --- |
| Alex Litchfield | Full Stack Developer & Site Owner — frontend, backend/infrastructure, and cloud hosting for the entire project (solo project) |

# SECTION 0 — TABLE OF CONTENTS

SECTION 0 — TABLE OF CONTENTS 	2

SECTION 1 — PRODUCT OVERVIEW	4

1.1 Purpose	4

1.2 Versioning & Phasing Convention	4

1.3 Technology Stack Summary	4

1.4 Version Roadmap Summary 	4

VERSION 1 — FOUNDATION: HOSTING + MVP SCAFFOLD 	6

v1.1 — Infrastructure & Hosting Setup 	6

v1.2 — Project Scaffold & MVP Code 	6

VERSION 2 — HOME PAGE EXPERIENCE	8

v2.1 — "What's New" Data Foundation	8

v2.2 — Home Page Block Build-Out	8

v2.3 — "Recent Work" — Automated Commit Feed	8

VERSION 3 — ABOUT & CONTACT	10

v3.1 — About Page 	10

v3.2 — Contact Form (EmailJS)	10

VERSION 4 — INDIVIDUAL PROJECT PAGES & ROUTING	11

v4.1 — Dynamic Routing 	11

v4.2 — Long-Form Content via Markdown	11

v4.3 — Project Detail Page Template 	11

v4.4 — Repoint Existing Links 	12

VERSION 5 — INTERACTIVE RESUME ENHANCEMENTS 	13

v5.1 — Skill Popover System	13

v5.2 — Skill Ordering / Filtering	13

v5.3 — Skill → Project Cross-Linking 	13

v5.4 — Organizational Achievements Carousel	14

v5.5 — Extended Education Detail	14

VERSION 6 — APPS PLATFORM 	15

v6.1 — Apps Data Model & Page Rebuild	15

v6.2 — Individual App Page Template	15

v6.3 — Subdomain Launch Pattern 	15

VERSION 7 — SITE-WIDE RESPONSIVENESS & ACCESSIBILITY 	17

v7.1 — Mobile Navigation 	17

v7.2 — Touch & Keyboard Interaction Pass	17

v7.3 — Responsive Media & Performance 	17

v7.4 — WCAG 2.1 AA Audit 	17

VERSION 8 — SEO, DISCOVERABILITY & ANALYTICS	19

v8.1 — Meta Tags & Open Graph	19

v8.2 — Sitemap & Crawlability 	19

v8.3 — AWS-Native Analytics (Amazon CloudWatch RUM) 	19

VERSION 9 — CONTACT FORM MIGRATION TO AWS-NATIVE PIPELINE 	21

v9.1 — SES Setup 	21

v9.2 — Lambda + API Gateway	21

v9.3 — Frontend Swap	21

v9.4 — IAM & CI Updates 	22

SECTION 11 — NON-FUNCTIONAL REQUIREMENTS	23

11.1 Performance 	23

11.2 Accessibility	23

11.3 Browser Support	23

11.4 Security 	23

SECTION 12 — BACKLOG & FUTURE CONSIDERATIONS 	24

APPENDIX — SUGGESTED BUILD ORDER / CRITICAL PATH	25

# SECTION 1 — PRODUCT OVERVIEW

## 1.1 Purpose

alexlitchfield.com is a personal portfolio website built to give people of interest — primarily hiring managers and recruiters — a direct, well-organized look at Alex Litchfield's resume, projects, and work. Its secondary purpose is to serve as a launching point for applications ("apps") Alex builds and hosts independently, so visitors can reach a live app the same way they'd reach any other page on the site.

## 1.2 Versioning & Phasing Convention

This document and its companion tasks.md use the scheme v[Major].[Phase] — for example, v3.4 is Version 3, Phase 4.

Major version bump

Reserved for a stack change, or a new capability that changes how the whole site is used or navigated — a new page, a new nav destination, a form that didn't previously exist, or routing that changes how existing pages link to one another (e.g. adding the About page, adding the contact form, or changing the Projects page to link into individual project detail pages).

Phase

A discrete, orderable chunk of work required to ship that version's capability. Phases within a version are generally built in order, though cross-version dependencies are called out explicitly in each phase's prerequisites.

Minor / patch work

Changes that affect one aspect of the site rather than the site as a whole — a footer restyle, one new project card, one new app entry — are tracked as backlog items against the relevant version rather than becoming their own major version.

## 1.3 Technology Stack Summary

| Layer | Choice |
| --- | --- |
| Frontend framework | React 18 + TypeScript, built with Vite |
| Styling | Tailwind CSS (via @tailwindcss/vite), custom brand theme tokens |
| Routing | react-router-dom (client-side, BrowserRouter) |
| Hosting | AWS S3 (private origin) + CloudFront (CDN/HTTPS) |
| DNS & TLS | AWS Route 53 + AWS Certificate Manager (wildcard cert) |
| CI/CD | GitHub Actions — build and deploy to S3, invalidate CloudFront, on every push to main |
| Contact form | EmailJS (v3.2) — planned migration to Lambda + API Gateway + SES (v9) |
| Analytics | Amazon CloudWatch RUM (v8.3) |

## 1.4 Version Roadmap Summary

| Version | Theme | Status |
| --- | --- | --- |
| v1 | Foundation — Hosting + MVP Scaffold | Complete |
| v2 | Home Page Experience | Planned |
| v3 | About & Contact | Planned |
| v4 | Individual Project Pages & Routing | Planned |
| v5 | Interactive Resume Enhancements | Planned |
| v6 | Apps Platform | Planned |
| v7 | Site-Wide Responsiveness & Accessibility | Planned |
| v8 | SEO, Discoverability & Analytics | Planned |
| v9 | Contact Form Migration to AWS-Native Pipeline | Planned |

# VERSION 1 — FOUNDATION: HOSTING + MVP SCAFFOLD

## v1.1 — Infrastructure & Hosting Setup

Requirements (End State)

Static site infrastructure live on AWS, reachable at alexlitchfield.com and www.alexlitchfield.com over HTTPS, with an automated deploy pipeline from the main branch.

User Stories

- As the site owner, I want pushes to main to deploy automatically, so I never manually upload files.

- As a visitor, I want the site to load over HTTPS at the real domain, so it reads as credible to hiring managers.

Technical Layout

| Resource | Configuration |
| --- | --- |
| S3 bucket | Private origin; Block Public Access on all settings; SSE-S3 encryption; versioning disabled |
| CloudFront | Origin = S3 bucket; HTTPS-redirect viewer policy; GET/HEAD only; default root object index.html; custom 403/404 error responses → /index.html (200) for SPA routing |
| ACM certificate | us-east-1, DNS-validated, covers alexlitchfield.com and *.alexlitchfield.com |
| Route 53 | Alias A records for apex and www, both pointing to the CloudFront distribution |
| IAM | Deploy user github-actions-a-portfolio-deployer; policy scoped to S3 PutObject/GetObject/ListBucket/DeleteObject on the site bucket and cloudfront:CreateInvalidation/GetInvalidation only |
| GitHub Actions | deploy.yml: checkout → Node 20 setup → npm ci → npm run build → aws s3 sync --delete → cloudfront create-invalidation "/*", triggered on push to main |

Secrets stored as GitHub repository secrets: AWS_ACCESS_KEY_ID, AWS_SECRET_ACCESS_KEY, AWS_S3_BUCKET, CLOUDFRONT_DISTRIBUTION_ID.

## v1.2 — Project Scaffold & MVP Code

Requirements (End State)

A deployed React/TypeScript/Tailwind app with working client-side routing across Home, Resume, Projects, and a placeholder Apps page, backed by typed data files rather than hardcoded markup.

User Stories

- As a hiring manager, I want to browse Home, Resume, and Projects without full page reloads, so the site feels fast and modern.

- As the site owner, I want resume and project content stored in typed data files, so I can update content without touching layout code.

Technical Layout

- Build tooling: Vite (react-ts template), Tailwind CSS via the Vite plugin, ESLint.

- Routing: react-router-dom v6 with a Layout route (Navbar + Outlet + Footer) wrapping /, /resume, /projects, /apps.

- Theming: brand color palette defined as CSS custom properties via Tailwind's @theme block in index.css.

- Data layer: typed interfaces + arrays under /data — resumeEducation.ts, resumeSkills.ts, resumeProjects.ts, resumeWorkExperience.ts, projectsData.ts. A SkillName type is derived via typeof from ResumeSkills so projectsData can reference valid skill names at compile time.

- Components: Navbar (NavLink-based active styling), Footer (static), Layout (composition root).

# VERSION 2 — HOME PAGE EXPERIENCE

## v2.1 — "What's New" Data Foundation

Requirements (End State)

A typed content source for site updates that the Home page highlight block and a future full-history view both read from.

User Stories

- As the site owner, I want to log an update once and have it surface in both the highlight block and full history automatically.

Technical Layout

- New interface WhatsNewEntry { slug, title, summary, imageUrl, date, targetRoute }.

- data/whatsNew.ts exports a chronologically sortable array; a getLatestUpdate() helper returns the most recent entry by date.

- Seed entries document the v1 → v2 milestones so the feed isn't empty at launch.

## v2.2 — Home Page Block Build-Out

Requirements (End State)

Home implements the full block layout: Welcome (existing hero, retained), What's New (highlight + "see all"), Resume preview, Projects preview, Apps preview.

User Stories

- As a hiring manager skimming the homepage, I want short previews of Resume, Projects, and Apps with a clear "see more" link, so I can decide where to dig in without reading the whole site.

Technical Layout

- New route /updates lists the full What's New history, newest first.

- WhatsNewHighlight component consumes getLatestUpdate().

- ResumePreview, ProjectsPreview, and AppsPreview components each read a capped slice of their respective data arrays (education + top skills; first 5 projectsData entries; first N appsData entries once v6 ships — built empty-state safe ahead of that).

- All preview "See all" CTAs route to their corresponding full pages.

## v2.3 — "Recent Work" — Automated Commit Feed

Requirements (End State)

A "Recent Work" block beneath What's New auto-populates from recent GitHub commit history across configured repos, with no manual entry required.

User Stories

- As a hiring manager, I want to see that the developer is actively shipping, without them having to log it manually.

Technical Layout

- Build-time Node script (scripts/fetch-recent-work.ts) runs as a GitHub Actions step before npm run build, calling GitHub's REST commits endpoint per configured repo and writing public/recentWork.json.

- Runs unauthenticated once per deploy (not per visitor), avoiding exposing the shared 60 req/hr rate limit to site visitors.

- Output schema: { repo, message, date, url }[], capped to the most recent N commits across configured repos, sorted by date descending.

- Fallback: if the fetch step fails or is rate-limited, the workflow keeps the last committed copy of recentWork.json rather than failing the build.

- The RecentWork component renders the static JSON at build time — no client-side calls to the GitHub API.

# VERSION 3 — ABOUT & CONTACT

## v3.1 — About Page

Requirements (End State)

New /about route with a photo and bio paragraph. Scope is intentionally limited to photo + bio + the v3.2 contact form — no additional sections.

User Stories

- As a hiring manager, I want a short personal bio, so I get a sense of who I'd be hiring beyond the resume bullet points.

Technical Layout

- New route /about; Navbar updated to include an About link.

- Static content component (photo asset + bio paragraph copy); no new data file needed given fixed, single-instance content.

## v3.2 — Contact Form (EmailJS)

Requirements (End State)

A working contact form on the About page that emails the site owner without a backend, using EmailJS's free tier (200 requests/month — comfortably above expected traffic for a personal site).

User Stories

- As a hiring manager, I want to message the site owner directly from the site, so I don't need to hunt down their email separately.

Technical Layout

- One EmailJS service + one template (name, email, message → formatted outgoing email).

- @emailjs/browser SDK; ContactForm component with controlled inputs and client-side validation (required fields, email format).

- Hidden honeypot field for basic spam mitigation, since the free tier has no built-in CAPTCHA.

- EmailJS public key injected via a Vite build-time environment variable (VITE_EMAILJS_PUBLIC_KEY) and a matching GitHub Actions secret — never hardcoded in source.

- Success/error UI states; submission handled via preventDefault + async send, no page reload.

# VERSION 4 — INDIVIDUAL PROJECT PAGES & ROUTING

## v4.1 — Dynamic Routing

Requirements (End State)

/projects/:slug resolves to a project from projectsData; unknown slugs render a graceful not-found state.

User Stories

- As a hiring manager, I want to click a project and land on a dedicated page for it, so I can go deep on the ones I care about.

Technical Layout

- Dynamic route /projects/:slug plus a not-found fallback for unmatched slugs.

- ProjectItem interface extended with contentPath (markdown file reference) and screenshots: string[].

- useParams + an array .find(p => p.slug === slug) lookup drives the resolved project.

## v4.2 — Long-Form Content via Markdown

Requirements (End State)

Project detail pages render long descriptions and walkthroughs from .md files instead of TypeScript template strings.

User Stories

- As the site owner, I want to write project write-ups in Markdown, so formatting long documentation isn't fighting a TS template string.

Technical Layout

- react-markdown + remark-gfm (tables, task lists) + a syntax-highlighting plugin for fenced code blocks.

- One markdown file per project under content/projects/{slug}.md, imported via Vite's raw-text import (?raw).

- Rendered inside a constrained-width, consistently styled prose container matching the site's brand theme.

## v4.3 — Project Detail Page Template

Requirements (End State)

Full detail page: title, course/personal tag, rendered markdown body, screenshot gallery, tools/skills list cross-linked to the Resume page, GitHub link, and a conditional app link.

User Stories

- As a hiring manager, I want to see screenshots and the exact skills used without leaving the page.

Technical Layout

- swiper package; a reusable ScreenshotGallery component (Swiper + Navigation + Pagination modules), later reused by v5.4's achievements carousel and v6.2's app screenshots.

- In-page table of contents generated from markdown headings (anchor links via a slug-generating rehype plugin).

- Skill badges reuse the Resume page's badge styling and link back to the corresponding skill.

- Conditional "Open the App →" button, rendered only when the project's ProjectItem includes an associated appSlug.

## v4.4 — Repoint Existing Links

Requirements (End State)

Projects page cards and Resume project cards link into the new detail pages instead of only linking out to GitHub.

User Stories

- As a hiring manager, I want clicking a project anywhere on the site to take me to the same rich detail page.

Technical Layout

- Projects.tsx cards wrapped in a Link to /projects/{slug}; the GitHub link remains as a secondary action within the card.

- Resume.tsx's "View Project →" updated to route to the same detail page.

# VERSION 5 — INTERACTIVE RESUME ENHANCEMENTS

## v5.1 — Skill Popover System

Requirements (End State)

Clicking or hovering a skill badge reveals proficiency and associated projects. Desktop uses hover; mobile/touch uses tap-to-toggle; the interaction is keyboard-accessible on both.

User Stories

- As a hiring manager on desktop, I want to hover a skill and see proficiency, so I don't have to click through.

- As a hiring manager on mobile, I want to tap a skill to see the same info, since hover doesn't exist on touch.

- As a keyboard-only user, I want to reach and trigger the popover via Tab and Enter.

Technical Layout

- SkillBadge component holds internal open state; pointer-type detection (matchMedia('(hover: hover)')) selects the hover-vs-tap behavior branch.

- Viewport-edge clamping logic ensures the popover never renders off-screen.

- Accessibility: aria-expanded, aria-controls, Escape-to-close, and a shared useOutsideClick hook for tap/click-outside dismissal.

- ResumeSkills interface extended with proficiencyNote: string and usedInProjects: string[] (project slugs).

## v5.2 — Skill Ordering / Filtering

Requirements (End State)

An "order by" dropdown on the Technical Skills section (proficiency, category, alphabetical).

User Stories

- As a hiring manager, I want to sort skills by proficiency or category, so I can quickly see what the developer is strongest in.

Technical Layout

- Controlled dropdown driving a memoized, derived sort of ResumeSkills — the underlying data array is never mutated.

## v5.3 — Skill → Project Cross-Linking

Requirements (End State)

The popover's "used in" list links directly to the relevant project detail page.

User Stories

- As a hiring manager, I want to jump from a skill straight to the project that used it, so I can see it in context.

Technical Layout

- Popover's usedInProjects slugs render as Link entries to /projects/{slug}.

- Prerequisite: v4.3 — project detail pages must exist before this can link anywhere meaningful.

## v5.4 — Organizational Achievements Carousel

Requirements (End State)

The photo panel under Organizational Achievements auto-scrolls, with manual arrow controls.

User Stories

- As a hiring manager, I want to browse photos of the developer's extracurricular achievements at my own pace or let them auto-advance.

Technical Layout

- Reuses the ScreenshotGallery/Swiper component from v4.3, with the autoplay module enabled and pause-on-interaction.

- Fed by a new data/achievementPhotos.ts array.

## v5.5 — Extended Education Detail

Requirements (End State)

"Show more education" reveals high-school information beneath the college card.

User Stories

- As a hiring manager, I want the option to see more educational background without it cluttering the default view.

Technical Layout

- resumeEducation.ts gains a second entry for high school.

- The existing show/hide toggle pattern (already used for Projects and Work Experience) is reapplied here.

# VERSION 6 — APPS PLATFORM

Scope note: this version is for apps Alex builds and hosts himself (e.g. a future "LaneBrain" served at lanebrain.alexlitchfield.com) — not for third-party-hosted or mobile-only projects such as Colorfind, which remain on the Projects page only.

## v6.1 — Apps Data Model & Page Rebuild

Requirements (End State)

/apps lists app cards (thumbnail, name, "Launch") reading from a typed appsData source; the page functions correctly even with zero entries, as is the case today.

User Stories

- As the site owner, I want the Apps page fully built now, so shipping a new app later is a data entry, not a rebuild.

Technical Layout

- AppItem interface: { slug, name, subdomainUrl, thumbnailUrl, shortDescription, projectSlug }.

- data/appsData.ts starts as an empty array.

- The Navbar "Apps" link (currently commented out from v1.2) is enabled.

- Empty-state UI ("Nothing here yet — check back soon") renders correctly when the array is empty.

## v6.2 — Individual App Page Template

Requirements (End State)

/apps/:slug — app description, "what's new in this version," and a link back to the matching project detail page.

User Stories

- As a hiring manager, I want to understand what an app does and see how it was built, without those two concerns being mixed on one page.

Technical Layout

- Dynamic route mirroring the v4.1 pattern.

- Per-app "what's new" content reuses the WhatsNewEntry-style structure, scoped per app via data/appUpdates.ts keyed by app slug.

- A clearly labeled back-link routes to /projects/{projectSlug} — the build/architecture story lives there, not on this page.

## v6.3 — Subdomain Launch Pattern

Requirements (End State)

"Launch" sends the visitor to the app's own subdomain (e.g. lanebrain.alexlitchfield.com) rather than an in-site route.

User Stories

- As the site owner, I want a repeatable checklist for standing up a new app's hosting, so each future app follows the same known-good pattern.

Technical Layout

- Documented per-app hosting checklist: dedicated hosting target (its own S3 + CloudFront distribution, or equivalent) plus a Route 53 record for {app}.alexlitchfield.com.

- The wildcard ACM certificate (*.alexlitchfield.com, issued in v1.1) already covers any new subdomain — no re-issuance required.

- "Launch" renders as a plain external <a> link (not a router Link), since it leaves the single-page app entirely.

# VERSION 7 — SITE-WIDE RESPONSIVENESS & ACCESSIBILITY

Cross-cutting — best scheduled after v2–v6 add the components it needs to cover, though v7.1 (mobile navigation) has no such dependency and can start any time.

## v7.1 — Mobile Navigation

Requirements (End State)

Navbar collapses to a hamburger/drawer below a defined breakpoint instead of overflowing.

User Stories

- As a mobile visitor, I want a usable navigation menu, so I'm not stuck with five overflowing nav links.

Technical Layout

- Breakpoint-based hamburger toggle with a slide-out or dropdown menu.

- Menu closes automatically on route change (via useLocation) and on outside-tap.

## v7.2 — Touch & Keyboard Interaction Pass

Requirements (End State)

All interactive elements — skill popovers, carousels, dropdowns, nav — meet touch-target sizing and are fully keyboard-operable.

User Stories

- As a keyboard-only or touch-only visitor, I want every interactive element on the site to actually be usable, not just visible.

Technical Layout

- Minimum ~44px touch target audit across nav, badges, and buttons.

- Keyboard-navigation audit: Tab order, visible focus states, Escape/Enter handling.

- ARIA labeling pass covering landmarks and custom-component state.

## v7.3 — Responsive Media & Performance

Requirements (End State)

Images are sized and served appropriately per viewport; no desktop-sized assets load on mobile.

User Stories

- As a mobile visitor on a slower connection, I don't want to download full desktop-resolution images.

Technical Layout

- Responsive image sizing (srcset/sizes, or pre-sized asset variants).

- Lazy-loading for below-the-fold images.

- Lighthouse mobile performance pass on key pages.

## v7.4 — WCAG 2.1 AA Audit

Requirements (End State)

The site meets WCAG 2.1 AA on color contrast, semantic structure, and screen-reader navigability.

User Stories

- As a visitor using assistive technology, I want to navigate and understand the site as effectively as any other visitor.

Technical Layout

- Automated audit (axe-core or Lighthouse accessibility) across all major pages.

- Manual screen-reader pass on key flows: navigation, the contact form, and a project detail page.

- Brand color palette checked against AA contrast thresholds (4.5:1 text, 3:1 UI components) and adjusted where needed.

# VERSION 8 — SEO, DISCOVERABILITY & ANALYTICS

## v8.1 — Meta Tags & Open Graph

Requirements (End State)

Every route has a correct <title>, meta description, and Open Graph/Twitter card tags so shared links preview properly.

User Stories

- As a hiring manager sharing a link to a project page with a colleague, I want the shared preview to show the right title, description, and image.

Technical Layout

- Per-route title/description management (e.g. react-helmet-async), including dynamic project and app routes.

- Per-project/app Open Graph image, falling back to a site-wide default when none is set.

## v8.2 — Sitemap & Crawlability

Requirements (End State)

sitemap.xml and robots.txt are present and accurate.

User Stories

- As the site owner, I want search engines to reliably discover and index every real page on the site.

Technical Layout

- Build-time script enumerates static routes plus dynamic project/app slugs into sitemap.xml.

- robots.txt allows full crawl and references the sitemap location.

## v8.3 — AWS-Native Analytics (Amazon CloudWatch RUM)

Requirements (End State)

Page-level visit and performance telemetry using AWS tooling, consistent with the rest of the hosting stack.

User Stories

- As the site owner, I want basic visit and performance insight without adding a third-party analytics vendor, since the site already runs entirely on AWS.

Technical Layout

| Component | Configuration |
| --- | --- |
| CloudWatch RUM app monitor | Created for the CloudFront domain (alexlitchfield.com); default telemetry only — page load timing, JS errors, HTTP status |
| Cognito Identity Pool | Unauthenticated role only; IAM policy scoped to rum:PutRumEvents against this app monitor's ARN — no other permissions granted |
| RUM Web Client | AWS RUM Web Client snippet embedded in index.html, configured with the app monitor ID, guest role ARN, identity pool ID, and session sample rate |
| Data collected | No PII — no custom user attributes are added beyond AWS's default anonymized telemetry |

# VERSION 9 — CONTACT FORM MIGRATION TO AWS-NATIVE PIPELINE   [FUTURE / STRETCH]

Rationale: replaces the EmailJS free-tier form with a self-owned Lambda + API Gateway + SES pipeline once the extra AWS surface area is wanted as a portfolio talking point, or if EmailJS's free tier is ever outgrown.

## v9.1 — SES Setup

Requirements (End State)

A verified sending domain/identity in SES, out of sandbox mode.

User Stories

- As the site owner, I want to send contact-form emails through my own AWS account rather than a third-party service.

Technical Layout

- SES domain identity verified for alexlitchfield.com; DKIM CNAME and SPF/DMARC TXT records added in Route 53.

- Production access requested and granted (out of sandbox), so mail can be sent to any recipient, not just verified addresses.

## v9.2 — Lambda + API Gateway

Requirements (End State)

A POST endpoint that accepts form payloads and sends email via SES.

User Stories

- As a hiring manager, I want the contact form to keep working exactly as before, regardless of what powers it behind the scenes.

Technical Layout

| Endpoint | Detail |
| --- | --- |
| POST /contact | API Gateway HTTP API in front of a Lambda function; validates payload, then calls ses:SendEmail |
| CORS | Restricted to https://alexlitchfield.com only |
| Rate limiting | Basic per-stage throttling configured at the API Gateway level for abuse protection |

## v9.3 — Frontend Swap

Requirements (End State)

The contact form posts to the new API Gateway endpoint instead of EmailJS.

User Stories

- As the site owner, I want to retire the EmailJS dependency once the AWS-native pipeline is proven working.

Technical Layout

- ContactForm's submit handler swapped from emailjs.send to a fetch POST against the new endpoint.

- Existing validation, honeypot, and success/error UX preserved unchanged from the user's perspective.

## v9.4 — IAM & CI Updates

Requirements (End State)

The deploy pipeline and infrastructure permissions correctly reflect the new resources.

User Stories

- As the site owner, I want the new backend's permissions kept least-privilege and clearly separate from the deploy pipeline's own permissions.

Technical Layout

- Lambda execution role scoped only to ses:SendEmail and basic CloudWatch Logs write access — kept fully separate from the v1.1 deploy IAM user.

- Documentation updated to describe both the S3/CloudFront stack and the new SES/Lambda/API Gateway stack for future maintenance.

# SECTION 11 — NON-FUNCTIONAL REQUIREMENTS

## 11.1 Performance

Target a Lighthouse mobile performance score of 90 or above once v7.3 is complete. CloudFront's default caching behavior is retained for static assets.

## 11.2 Accessibility

WCAG 2.1 AA, formally audited in v7.4 and re-checked whenever a new interactive component ships after that point.

## 11.3 Browser Support

Latest two versions of Chrome, Firefox, Safari, and Edge. No Internet Explorer 11 support.

## 11.4 Security

Least-privilege IAM throughout — the deploy role, the RUM guest role, and (from v9 onward) the Lambda execution role are kept separate and independently scoped. No secrets are ever committed to the repository; all are injected via GitHub Actions secrets or Vite build-time environment variables.

# SECTION 12 — BACKLOG & FUTURE CONSIDERATIONS

Not yet phased into a version — resolve or fold into a phase as the relevant version approaches.

- Content collection is a standing task across every version that needs media: organizational achievement photos (v5.4), project screenshots (v4.3), app screenshots (v6.2), the About page photo (v3.1), and periodic resume PDF refreshes. Tracked per version rather than as one global task, since each version needs different assets ready before it ships.

- Project detail page extras beyond the current v4.3 scope: a "Related Projects" section, or tag-based filtering on the Projects page. Not yet phased — could become a v4 sub-phase or its own later minor version.

- Automated testing (unit/e2e) has no dedicated phase in this roadmap. Worth considering as its own version if demonstrating testing practice to reviewers of the repository becomes a priority.

# APPENDIX — SUGGESTED BUILD ORDER / CRITICAL PATH

Dependencies are stated in each phase's Technical Layout and in the companion tasks.md. The high-level suggested path:

- v1 (done) — foundation for everything below.

- v2 — static Home experience; no dependency on v3 or later.

- v3 — independent of v2; can be built in parallel if desired.

- v4 — required before v5.3 (skill cross-links) and v6.2 (app back-links) can be completed.

- v5 — v5.3 specifically depends on v4.3; the rest of v5 depends only on v1.

- v6 — v6.2 and v6.3 depend on v4 and v6.1 respectively.

- v7 — best scheduled after v2 through v6 so there are real interactive components to audit, though v7.1 has no such dependency.

- v8 — v8.1 and v8.2 depend on v4.1 and v6.1 for dynamic route enumeration; v8.3 depends only on v1.

- v9 — stretch goal; depends on v3.2 already existing, since it replaces it.